### COMPLETE PENDING LIST — NOTHING MISSED

#### LAYER 1 — AUTH + LEGAL (Must exist before everything)

❌ Task 1: Google Auth (Supabase OAuth)

Without this: no user identity, no earnings,

no creator profiles, no referrals, nothing works

Files: app/api/auth/, middleware.ts,

components/AuthButton.tsx

Time: 2 hours Codex

❌ Task 2: Privacy Policy page (/privacy)

Required: AdSense, Play Store, App Store

Time: 30 min Codex

❌ Task 3: Terms of Service page (/terms)

Required: Play Store, App Store

Time: 30 min Codex

❌ Task 4: Community Guidelines page (/community-guidelines)

Required: Play Store UGC policy

Time: 20 min Codex

#### LAYER 2 — DEPLOYMENT (Must happen before any real users)

❌ Task 5: Deploy to Vercel

Push GitHub → Vercel → set .env variables

Time: 45 min manual

❌ Task 6: Connect zplay.fun domain

Vercel domain settings → GoDaddy DNS → SSL auto

Time: 20 min manual + 2-24 hours DNS propagation

❌ Task 7: Google Search Console + Bing Webmaster

Submit sitemap → verify domain

Time: 20 min manual

❌ Task 8: Google Analytics 4

Add GA4 tracking to layout.tsx

Time: 15 min Codex

#### LAYER 3 — AI GENERATION (Core engine — partially done)

✅ DeepSeek V4 Flash primary — working

✅ Master game generation system prompt — in gamePrompt.ts

✅ Output validator + auto-retry (3 attempts) — built

✅ Post-processor (inject share/like/remix buttons) — built

✅ Fallback game (Dodge Rush) on all failures — built

✅ S2S AppLovin callback verification — in generate/route.ts

✅ Token limits by tier — configured

❌ Task 9: Groq Llama 3.1 8B as free tier fallback

For first 333 free users/day — zero API cost

Files: app/api/generate/route.ts (add cascade logic)

Time: 1 hour Codex

❌ Task 10: DeepSeek V4 Pro for Studio tier

Rs.0.38/game — Studio Rs.499+ only

Already in config — just needs tier gating

Time: 30 min Codex

#### LAYER 4 — SEO + AUTO-PUBLISHING (The SEO compounding engine)

❌ Task 11: Keyword-rich URL slug generation

Every game gets: zplay.fun/game/cricket-batting-x7k2p

Files: lib/seo.ts (new), app/api/generate/route.ts

Logic: extract keywords → remove stop words →

hyphenate → add 5-char unique ID

Time: 1 hour Codex

❌ Task 12: Google Indexing API ping on every game

Ping immediately after every game creation

Files: lib/seo.ts, app/api/generate/route.ts

Time: 30 min Codex

❌ Task 13: VideoGame JSON-LD schema on game pages

Rich snippets in Google — play button + star ratings

Files: app/game/[id]/page.tsx (generateMetadata)

Time: 30 min Codex

❌ Task 14: Enhanced pSEO meta per game page

Auto-generated: "Play Cricket Game Free Online

Unblocked | Zplay"

Files: app/game/[id]/page.tsx, lib/seo.ts

Time: 30 min Codex

❌ Task 15: Dynamic sitemap

Auto-includes every published game URL

Files: app/sitemap.xml/route.ts (new)

Time: 30 min Codex

❌ Task 16: robots.txt

Files: public/robots.txt

Time: 5 min Codex

❌ Task 17: llms.txt at zplay.fun/llms.txt

Tells ChatGPT/Claude/Perplexity about Zplay

Files: public/llms.txt (new static file)

Time: 15 min Codex

#### LAYER 5 — AD REVENUE (The primary revenue engine)

✅ AdSense code pending — add after zplay.fun is live

❌ Task 18: AdSense code on website

Add script to layout.tsx after domain is live

Time: 30 min Codex

❌ Task 19: AppLovin MAX SDK in Capacitor Android

Replace placeholder divs with real MAX SDK calls

Files: android/ Capacitor project,

capacitor.config.ts

Time: 2 hours Codex

Note: Real device testing mandatory

❌ Task 20: AdinPlay integration (HTML5 gaming specialist)

Apply at adinplay.com on launch day

Time: 30 min after approval

❌ Task 21: Media.net integration (Yahoo/Bing network)

No minimum traffic — apply Day 1

Time: 30 min after approval

❌ Task 22: Playwire (50K pageviews needed)

Apply at Month 3-4

Time: 30 min after meeting threshold

❌ Task 23: Banner refresh system — VERIFY working

lib/bannerRefresh.ts exists — confirm 28s refresh

live on deployment

Time: Test on deploy

#### LAYER 6 — SPARKS ECONOMY (The creator motivation engine)

❌ Task 24: Supabase migration for Sparks

Add to users: sparks_balance, sparks_lifetime

New table: sparks_transactions

Files: supabase/migrations/003_sparks.sql (new)

Time: 1 hour Codex

❌ Task 25: lib/sparks.ts — all 15 earning events

SPARK_EVENTS constants

awardSparks() function with DB transaction

All 15 events:

game_generated +5

game_played +2

game_10_plays +25

game_100_plays +100

game_shared +10

game_liked +3

daily_login +5

streak_7 +70

streak_15 +200

streak_30 +500

rewarded_video +15

daily_challenge +30

referral_signup +50

referral_first_game +100

referral_creator +200

Time: 1 hour Codex

❌ Task 26: Sparks shown in UI everywhere

SparkBalance component in header (already has ⚡ 0)

Connect to real user.sparks_balance after Task 1 auth

Time: 30 min Codex

❌ Task 27: 6 Spark spending events

extra_generation: 50 Sparks

boost_24hr: 500 Sparks

streak_freeze: 20 Sparks

featured_slot: 1000 Sparks

download_html: 100 Sparks

remove_watermark: 20 Sparks

Time: 1 hour Codex

#### LAYER 7 — CREATOR ACTIVATION (The viral moment)

❌ Task 28: Auto-publish flow with 3 visibility states

State 1: private — indexed, URL not shown

State 2: unlocked — creator activated, URL revealed

State 3: published — visible in community feed

Migration: add status column changes

Files: app/api/generate/route.ts,

app/api/publish/route.ts

Time: 1 hour Codex

❌ Task 29: Creator activation modal

The "you were already earning" reveal moment

Triggered after 2nd game generated AND logged in

Components: CreatorActivationModal.tsx (new)

Steps:

→ Show silent play count

→ Show Sparks earned without knowing

→ Choose creator name

→ Reveal all game URLs

→ Dashboard unlocked

Files: components/CreatorActivationModal.tsx (new),

app/api/creator/activate/route.ts (new),

app/page.tsx (trigger logic)

Time: 2 hours Codex

❌ Task 30: Creator public profile page

/creator/[username]

Shows: all games, total plays, follow button,

creator bio, total Sparks earned

SEO: creator pages indexed by Google

Files: app/creator/[username]/page.tsx (new),

app/api/creator/[username]/route.ts (new)

Time: 1 hour Codex

❌ Task 31: Non-creator earnings preview

Max 1x per week for non-creators

"2 people played your game. You have 85 Sparks."

"Become a Creator to see and withdraw earnings"

Files: components/EarningsPreview.tsx (new),

app/page.tsx (trigger after 3rd session)

Time: 1 hour Codex

#### LAYER 8 — CREATOR EARNINGS DASHBOARD

❌ Task 32: Creator earnings dashboard

/dashboard

Shows:

→ Each game: plays + earnings + Sparks

→ Total balance in Sparks + Rs. equivalent

→ Withdrawal button when balance ≥ Rs.50

→ Earnings graph (7 days)

→ Creator level badge

→ Boost button per game

Files: app/dashboard/page.tsx (new),

app/api/dashboard/stats/route.ts (new),

components/CreatorStats.tsx (new)

Time: 2 hours Codex

❌ Task 33: Ad revenue attribution per game

Track which game generated which ad impression

Connect ad events to creator earnings (40% share)

Files: app/api/ad-events/route.ts,

Supabase: creator_earnings table

Time: 1 hour Codex

❌ Task 34: Creator withdrawal system

India: RazorpayX UPI payout (Rs.50 minimum)

Global: PayPal Payouts API ($2 minimum)

Files: app/api/withdraw/route.ts (new),

app/dashboard/withdraw/page.tsx (new)

Time: 2 hours Codex

❌ Task 35: Rs.50 withdrawal viral prompt

After withdrawal completes:

Confetti + "Share your earnings!"

Pre-written WhatsApp message ready

"Maine Zplay se Rs.50 kamaye! Tu bhi bana:"

This is the growth hack moment

Files: components/WithdrawalSuccess.tsx (new)

Time: 30 min Codex

#### LAYER 9 — COMMUNITY FEATURES (Platform not tool)

❌ Task 36: Genre categories on feed

Tabs: All / Cricket / Puzzle / Action / Funny /

Desi / Racing / Quiz / Other

Files: app/page.tsx (add tab filter),

app/api/games/route.ts (add genre filter)

Time: 1 hour Codex

❌ Task 37: Trending algorithm

Score: (plays_last_24h × 3) +

(likes_last_24h × 5) +

(shares_last_24h × 8) -

(hours_since_published × 0.5)

Runs: Vercel Cron every hour

Files: app/api/cron/trending/route.ts (new),

vercel.json (cron config),

supabase: add trending_score to games

Time: 1 hour Codex

❌ Task 38: Comments on games

Simple threaded comments on game pages

Files: app/game/[id]/page.tsx (add comments),

app/api/comments/route.ts (new),

supabase: add comments table

Time: 1 hour Codex

❌ Task 39: Follow system

Follow creator → see their games in feed

Following tab in bottom nav

Files: app/api/follow/route.ts (new),

supabase: add follows table,

app/page.tsx (add following feed tab)

Time: 1 hour Codex

❌ Task 40: Creator leaderboard

Weekly top 10 by plays AND top 10 by earnings

/leaderboard page

Files: app/leaderboard/page.tsx (new),

app/api/leaderboard/route.ts (new)

Time: 1 hour Codex

❌ Task 41: Remix feature

"Remix" button on every game

Opens generator pre-filled with same prompt

Creates derivative game attributed to new creator

Original creator credited

Files: components/GameViewer.tsx (add remix),

app/page.tsx (handle remix param)

Time: 1 hour Codex

❌ Task 42: Spark tipping

Players can tip creators Sparks directly

"Gift 10 Sparks ⚡" button on game page

80% to creator, 20% platform

Files: app/api/tip/route.ts (new),

components/TipButton.tsx (new)

Time: 1 hour Codex

❌ Task 43: Creator weekly league

Duolingo-style weekly ranking

"You are #247 this week — Top 10 get featured!"

Resets every Monday

Files: components/CreatorLeague.tsx (new),

app/dashboard/page.tsx (add section)

Time: 1 hour Codex

#### LAYER 10 — PAYMENTS (Revenue collection)

❌ Task 44: Razorpay credit packs (India)

Rs.29 / Rs.99 / Rs.299 Spark packs

Files: app/api/payments/razorpay/route.ts (new),

app/pricing/page.tsx (new),

lib/razorpay.ts (new)

Time: 2 hours Codex

❌ Task 45: PayPal global payments

USD credit packs for Western users

Files: app/api/payments/paypal/route.ts (new),

lib/paypal.ts (new)

Time: 2 hours Codex

❌ Task 46: Subscription plans

Creator Rs.99 / Pro Rs.199 / Studio Rs.499

Global: $4.99 / $9.99 / $19.99

Files: Razorpay Subscriptions API,

PayPal Subscriptions API

Time: 2 hours Codex

❌ Task 47: Paid game unlock

Creator sets price Rs.9–Rs.499

Player pays → unlocks permanently

30% platform cut, 70% creator

Files: app/api/game-purchase/route.ts (new)

Time: 1 hour Codex

❌ Task 48: Creator boost program

Rs.49 Homepage 24hr / Rs.99 Genre 48hr /

Rs.199 Push notification

Files: app/api/boost/route.ts (new),

app/dashboard/boost/page.tsx (new)

Time: 1 hour Codex

#### LAYER 11 — CONTENT MODERATION (Required for Play Store)

❌ Task 49: Report button on every game

Every game page has "Report" button

Files: components/ReportButton.tsx (new),

app/api/report/route.ts (new),

supabase: reports table (new)

Time: 1 hour Codex

❌ Task 50: Blocked terms filter in prompt validation

Server-side check before DeepSeek call

Blocks adult content, violence, hate speech

Files: lib/gamePrompt.ts (add blocked terms array)

Time: 30 min Codex

❌ Task 51: Admin moderation queue

/admin/moderation — view reported games

Approve / Remove / Strike creator

Files: app/admin/moderation/page.tsx (new),

app/api/admin/moderate/route.ts (new)

Time: 1 hour Codex

❌ Task 52: Creator strikes system

3 strikes → creator suspended

Serious violation → immediate ban

Files: supabase: add strikes to users table,

app/api/admin/strike/route.ts (new)

Time: 30 min Codex

#### LAYER 12 — APP STORE COMPLIANCE (Required before Play Store)

❌ Task 53: Platform detection (app vs website)

Different UI for Android app vs website

In-app: Sparks only, no Rs./$ amounts

In-app: No purchase buttons

In-app: "Visit zplay.fun" for purchases

Files: lib/platform.ts (new),

app/page.tsx (conditional rendering)

Time: 1 hour Codex

❌ Task 54: Push notifications (Android FCM)

Game got plays! Streak reminder! Earnings alert!

Files: android/ Capacitor push plugin,

app/api/notifications/route.ts (new),

lib/notifications.ts (new)

Time: 2 hours Codex

❌ Task 55: Play Store submission preparation

6 screenshots (game focus, not earnings)

30-second demo video

Approved description (no money language)

Content rating: Everyone

Time: 2 hours manual prep + 3-7 day review

#### LAYER 13 — EMAIL + RETENTION (Long-term growth)

❌ Task 56: Email service setup

Resend (transactional) + Brevo (automation)

Domain verification for zplay.fun

Files: lib/email.ts (new), .env.local

Time: 30 min manual

❌ Task 57: Player email sequence (5 emails)

P1: Welcome (immediate)

P2: Day 2 nudge — "Build this in 60 seconds?"

P3: Day 5 trending — "3 games trending now"

P4: Day 10 creator — "Rahul made Rs.847 in 2 min"

P5: Day 20 urgency — "Your unused credits"

Files: lib/email/player-templates.tsx (new),

Brevo automation workflow

Time: 2 hours Codex

❌ Task 58: Creator email sequence (7 emails)

C1: First publish — "Your game is LIVE!"

C2: 10 plays milestone

C3: Daily stats (8am every day)

C4: Rs.10 earned milestone

C5: Rs.50 — "Withdraw now!"

C6: 7-day streak — 70 Sparks bonus

C7: 15-day streak — Creator+ unlocked

Files: lib/email/creator-templates.tsx (new)

Time: 2 hours Codex

❌ Task 59: Streak tracking system

daily_streak column in users table

Update on every login/generation

Freeze mechanic (2 free/month)

Files: supabase/migrations/004_streaks.sql,

lib/streak.ts (new),

app/api/streak/update/route.ts (new)

Time: 1 hour Codex

❌ Task 60: Daily progress email cron

8am user local timezone

Personalised per creator: plays + earnings +

streak + challenge + trending

Files: app/api/cron/daily-email/route.ts (new),

vercel.json (cron config)

Time: 2 hours Codex

❌ Task 61: 30-Day Creator Challenge UI

Progress tracker on dashboard

Day-by-day milestones

Files: components/CreatorChallenge.tsx (new)

Time: 1 hour Codex

#### LAYER 14 — SEO CONTENT PAGES (Traffic generation)

❌ Task 62: /unblocked page

"Free Unblocked Games — Play Anywhere"

2.2 million monthly USA searches

Curated games suitable for school

Files: app/unblocked/page.tsx (new)

Time: 1 hour Codex

❌ Task 63: Topical authority cluster

/how-to-make-a-game (pillar)

/ai-game-generator-free

/browser-game-maker

Files: 3 new page files

Time: 1 hour Codex

❌ Task 64: FAQ page (/faq)

10 Q&As — AEO targeting

Gets cited in AI assistant answers

Files: app/faq/page.tsx (new)

Time: 30 min Codex

❌ Task 65: MCP Server (mcp.zplay.fun)

AI assistants call Zplay API directly

generate_game + browse_games tools

Submit to Anthropic MCP directory

Files: app/api/mcp/route.ts (new),

Vercel subdomain config

Time: 2 hours Codex

#### LAYER 15 — PRE-LAUNCH CONTENT

❌ Task 66: 50 pre-built games before launch

Batch generate via automated script

All categories: cricket, puzzle, action,

funny, desi, racing, quiz

API cost: Rs.3.40 total (50 × Rs.0.068)

Required: Product Hunt + Reddit material

Time: 2 hours automated script

#### LAYER 16 — REFERRAL SYSTEM

❌ Task 67: Referral system (one level only)

Unique link per user: zplay.fun/join/[code]

Flat Spark bonuses:

+50 Sparks when someone signs up

+100 Sparks when they generate first game

+200 Sparks when they become creator

No % of earnings — legally identical to Airbnb

Files: supabase: referral_code + referrals table,

app/join/[code]/page.tsx (new),

app/api/referral/track/route.ts (new),

lib/referral.ts (new)

Time: 1 hour Codex

#### LAYER 17 — MISSIONS (Month 2 — post launch)

📅 Task 68: Daily/weekly missions system

Platform issues missions to creators:

"Make a cricket game today → earn 500 Sparks"

"Create a Hindi game → earn 200 bonus Sparks"

"Remix any trending game → earn 150 Sparks"

Seasonal: IPL missions, Diwali missions

Files: supabase: missions table,

app/api/missions/route.ts (new),

components/MissionCard.tsx (update)

Time: 2 hours Codex

WHEN: After launch, Month 2

### COMPLETE COUNT

✅ Already built:         ~25 items

❌ Must build (Tasks 1-67): 67 tasks

📅 Post-launch (Task 68+):  Missions + iOS

Tasks 1-8:   Auth + Legal + Deploy (foundation)

Tasks 9-17:  AI + SEO automation

Tasks 18-23: Ad revenue

Tasks 24-27: Sparks economy

Tasks 28-35: Creator activation + earnings

Tasks 36-43: Community features

Tasks 44-48: Payments

Tasks 49-52: Content moderation

Tasks 53-55: App store compliance

Tasks 56-61: Email + retention

Tasks 62-65: SEO content pages

Task 66:     Pre-launch games

Task 67:     Referral system

### THE DEPENDENCY TREE — What Blocks What

MUST DO FIRST (blocks everything):

Tasks 1-3 (Auth + Privacy + Terms)

↓

Tasks 5-6 (Deploy + Domain)

↓

Task 18 (AdSense)

Task 19 (AppLovin MAX)

↓

THEN IN PARALLEL:

Tasks 24-27 (Sparks) + Tasks 28-35 (Creator)

Tasks 36-43 (Community)

Tasks 44-48 (Payments)

Tasks 49-52 (Moderation — needed for Play Store)

↓

Tasks 53-55 (App compliance + Play Store)

↓

ONGOING:

Tasks 56-61 (Email + retention)

Tasks 62-65 (SEO pages)

Task 66 (50 games)

Task 67 (Referral)

### SESSION ORDER FOR NEXT ONLINE BUILD

SESSION 1 — Day 1 morning:

Tasks 1, 2, 3, 4 (Auth + Legal)

→ Everything else needs this

SESSION 2 — Day 1 afternoon:

Tasks 5, 6, 7, 8 (Deploy + Domain + Analytics)

→ zplay.fun goes live

SESSION 3 — Day 1 evening:

Tasks 11, 12, 13, 14, 15, 16, 17

(SEO slug + schema + sitemap + llms.txt)

→ Every game starts getting indexed

SESSION 4 — Day 2 morning:

Tasks 24, 25, 26, 27 (Sparks economy)

Task 59 (Streak system)

→ Points engine live

SESSION 5 — Day 2 afternoon:

Tasks 28, 29, 30, 31 (Creator activation)

Task 32 (Creator dashboard)

→ Creators can see earnings

SESSION 6 — Day 2 evening:

Tasks 36, 37, 38, 39, 40, 41 (Community)

→ Platform feels alive

SESSION 7 — Day 3 morning:

Tasks 49, 50, 51, 52 (Moderation)

Tasks 53, 54 (App compliance)

→ Play Store ready

SESSION 8 — Day 3 afternoon:

Tasks 44, 45, 46, 47, 48 (All payments)

→ Revenue collection live

SESSION 9 — Day 3 evening:

Tasks 18, 19 (AdSense + AppLovin MAX)

Task 66 (50 pre-built games)

→ All revenue streams active

SESSION 10 — Day 4:

Tasks 56-61 (Email sequences + cron)

Tasks 62-65 (SEO content pages)

Task 67 (Referral)

→ Growth engine complete

THEN:

Task 55 (Play Store submission)

→ 3-7 day review wait

→ Website earning throughout

### THE HONEST ANSWER TO YOUR QUESTION

What was missing from my previous answer:

The previous list missed: Platform detection for app vs website (Task 53), Push notifications (Task 54), Spark tipping (Task 42), Creator weekly league (Task 43), Paid game unlock (Task 47), Creator boost program (Task 48), Creator strikes (Task 52), Analytics/GA4 (Task 8), robots.txt (Task 16), Dynamic sitemap (Task 15), Trending algorithm cron (Task 37), Rs.50 withdrawal viral prompt (Task 35), all 6 Spark spending events (Task 27), complete referral flow (Task 67), and Missions as a clearly separate post-launch layer (Task 68).

Total honest picture: 67 tasks remaining across 17 layers. 8-10 Codex sessions. zplay.fun live throughout all of this.

Jai Maa Lalita 🙏





Claude Fable 5 is currently unavailable.Learn more(opens in new tab)



vidIQ

Sonnet 4.6 Low





